## Slide 1
CIS Workstream | 2020 |  |  | 2021 |  |  |  |  |  | 
 | Oct | Nov | Dec | Jan | Feb | Mar | Apr | May | Jun | Jul
1. Sanctioning |  |  |  |  |  |  |  |  |  | 
2. Blueprint & Scope Confirmation (include GBE, CXP & Nucleus) |  |  |  |  |  |  |  |  |  | 
3. Business & Process Architecture |  |  |  |  |  |  |  |  |  | 
4. Application (Security) & Technical Architecture |  |  |  |  |  |  |  |  |  | 
5. Vendor Selection |  |  |  |  |  |  |  |  |  | 
6. Program Management |  |  |  |  |  |  |  |  |  | 
7. Data Management |  |  |  |  |  |  |  |  |  | 
CIS Timeline
Group Exec (final approval)
PLC Board (presentation)
Scope Confirmation
Test Strategy
Resource Plan (Jul’2020)
Select Vendor
Sol Conf
Sanctioning steps TBD:
US Board (presentation)
Update RFP
Process Design
Change Management
Alignment
Planning &
Mobilization- Aug
Customer Data Domain Assessment
Review Cust Domain Assessment Recommendations
Mobilization
Data Strategy
Methodology
Publish RFP
RFP response
Contract SI & Software
Steering Comm
Infra/Hardware/Hosting
IT Delivery Plan
Ref/Integrd/Transition Architecture/CSA
Critical path
Task B Determination
Group Sanction (start preparing from Jan – Mar)
EDI/Inside Agent Strategy
Start Phase 0
Start Intake
Impact Analysis
SV & ITGC Appr
SD & ITGC Appr
Information Architecture