## Slide 1
Customer Data Transformation Assessment
June 25, 2020

## Slide 2: Customer Data Transformation Assessment Agenda
Project Charter
Organizational chart
Timeline
Current Status
Consulting Business Team

## Slide 3: Customer Data Transformation Assessment Project Charter
The current state of Customer Data at National Grid poses significant challenges for the company.
Prevents NG from supporting customers at the level they deserve.
Necessitates costly manual efforts to deliver daily operational services.​
Exposes us to security risks
Impacts our ability to support major programs resulting in costly rework
​
Fix data by
Define/operationalize Data governance & Stewardship to support better business outcomes
Implement master data solutions to establish/maintain ”single source of truth”
Develop strong data tools and capabilities by standardization across business
Challenges
Opportunities
Establish a minimal viable customer data domain remediation transformation roadmap and ROM Cost
Goal
Assess and expand current state materials, challenges, and gaps
Design high- level customer data domain future state
Develop a data remediation blueprint to produce a minimal viable High level logical model, scoping of effort and ROM cost
Objectives

## Slide 4: Customer Data Transformation Assessment Project Organizational chart
Mike DeMatteo Customer Business
Gregg Knight &
Andi Karaboutis Exec Sponsors
Niraja (Neeru) Somiah
IT Project Lead
Partner
Snr. Leadership Team
KEY
Vishal Patel Customer Business Project Lead
Nishit Ajwaliya
Data Architecture
Bharat Tripathi Data Engineering
Dan Senter
Data Governance
Charles Zentay/Orla Daly
Data Assessment Sponsors
Joe Clinchot Enterprise Architecture
Rob Robinson
Utility domain consultant
Robert Griswold
Data strategy Lead/Arch Lead
Maryam Moshrefi
Data/MDM analyst
Morgan Reynolds
Technology strategy analyst
John Followell
Data Governance
Susan Sawchuk Customer Business
NG
Marissa Wilson
Data Governance
Mike Russell
Information solution Architect
Melanie Brown
Engagement Manager
Mohammed Karamally Customer Business

## Slide 5: Customer Data Transformation Assessment Proposed Timeline – 8 Weeks
Current State Readout
Week 0 | Week 1-4 | Week 5-7 | Week 8
Current State
Customer Touchpoints, Personas, Processes, Pain Points
Customer Experience/ Engagement Current State
IT Perspectives
Interviews, Principles, Goals, Objectives
Capgemini Perspectives
Reference Architecture, Case Studies, Principles
Business Perspectives
Interviews, Principles, Product Roadmap
Future State Assessment
Workstreams/ Focus Areas
(Examples – to be finalize in Current State)
Visions
Business Value Framework
Use Cases
Conceptual Data Model
Data Subject Priorities
Technology Platform
Engagement Model
Future State Architecture
Change Management
Current State Assessment
Future State Recommendation
Plan
Schedule Interviews
Badging
Teams Setup
Document Access
Change Management
Prep
Transformation Roadmap & ROM to achieve North star
Needs Analysis
Capability Mapping
Architecture Assessment
Validate/
Update Journey Map
Data Profiling
Data governance Model and Recommendation
Gap Assessment & Use case Prioritization
Implementation Plan
Summarized Scoping, Quick Wins, Long-Term Benefits
Transformation Roadmap Definition
We are here

## Slide 6: Customer Data Transformation Assessment Current Status
Planned project start date – 6/29
COA/NDA with Capgemini sign off – In Progress
Week 0 (6/22 – 6/26) – In Progress
  Business & IT Core team formation - Complete
  Secure funding – Complete
  Team onboarding (User ID, system access etc.) - In Progress (5/6 users have access)
  Schedule interviews with core team – Complete
  Identify/Share discovery inputs – In Progress
  Finalize approach and execution – In Progress
Week 1 (6/29 – 7/3) – Planned actions
  Current statement assessment -
  Schedule interviews with identified stakeholders – In Progress

## Slide 7: Customer Data Transformation Assessment Consulting Business Team
Customer Energy Management NY, NE
DER
Transportation
Lisa Tallet/Chris Porter
John Rei
Jake Navarro
Digital Delivery
Kristen Lemire
Delivery
Arlene Gans/Ricardo.J
Vendor Management
Channel Planning & Improvement
People Enablement
Kristen Hess
Dan Tripp
Leanne McLaughlin
Customer Experience Products
Nancy Concemi
Data Management/Data publication
Richard Niggemeier
Customer Performance and Assurance
New Connections – Gas, Electric
Energy Efficiency and Product Implementation Goals
Merin Gray
Matt Foran/Kevin Kelly
Dave Morierra
Energy Efficiency goals - NY
Keith Sperling
Distributed Generation
Lisa Sasur
Marketing & Communications
Customer Intelligence
Mariya Raginsky
Alyssa Keller/Barrett.L
Business Process
Marybeth Kabak
Blue Print
Jeff Martin
EBU
Dave Smith
GBE
Nick Raad
GBU
TBD
Input from Business Teams will be either through direct interviews and/or through Blueprint interview transcripts

## Slide 8
Questions