## Slide 1: MVP | GridStore/GridCompute
Define and implement roles within the enterprise data management platform
Define field based access according to roles and datasets
Setup the processes and owners to administer and apply this system through a sustainable governance structure
Add missing sensitive transmission fields that could not be loaded in EDP due to security access constraints
Mask (Transmission) sensitive data elements and access based on role
Tag and associate data with the appropriate classification of the tag and make this available through GridDataMarketplace
Establish data encryption for PII data within the platform
Outcomes
Activities
Ensure production readiness for existing architecture including:
  Unit testing framework
  Executed CSA and approval
  Set up deploy pipelines
1
Create governance model around when to use Matillion vs. other tools
2
Enable additional Matillion functionality required to support phase 1 architecture
3
Integrate Matillion with git
4
Evaluate and configure Matillion streaming and 3rd party ingestion capabilities via pooler and snowpipe
L3 Capabilities Activated
Productionized streaming and 3rd party ingest architecture
Additional Matillion functionality enabled to support streaming and 3rd party data ingest
Governance model articulating boundary of Matillion vs. other pipelining architecture
5
Unstructured data store
Batch Compute
Stream compute
MPP
Relational Data Store
Event pub/sub

## Slide 2: MVP | GridDataAssets-Network
Define and implement roles within the enterprise data management platform
Define field based access according to roles and datasets
Setup the processes and owners to administer and apply this system through a sustainable governance structure
Add missing sensitive transmission fields that could not be loaded in EDP due to security access constraints
Mask (Transmission) sensitive data elements and access based on role
Tag and associate data with the appropriate classification of the tag and make this available through GridDataMarketplace
Establish data encryption for PII data within the platform
Outcomes
Activities
Finalize gap analysis for FN performance modeling data requirements (e.g., reliability, redundancy, etc.) with data residing outside of core systems
1
Align on data classification for reference data in files with security team
2
Design and align on a reference table architecture that accommodates file (e.g., Excel) uploads for data pipeline use and implement it in dev
3
Establish governance with end users on process for ensuring file uploads flow through reference architecture
4
Build new and amend existing data domain assets with newly pipelined reference table data entities
5
Package usable reference data into transmission and distribution data products
6
Establish process for transitioning reference table files to formal data entities for applicable excels
7
L3 Capabilities Activated
Transformation pipelines
Data models/schemas
Data domain entities (Network)
Reference pipelines
A solution to support the management of reference data that currently sits outsides of core systems
Key data available to support asset performance modelling
Additional data products supporting transmission and distribution data

## Slide 3: MVP | GridDataAssets—Customer
Define and implement roles within the enterprise data management platform
Define field based access according to roles and datasets
Setup the processes and owners to administer and apply this system through a sustainable governance structure
Add missing sensitive transmission fields that could not be loaded in EDP due to security access constraints
Mask (Transmission) sensitive data elements and access based on role
Tag and associate data with the appropriate classification of the tag and make this available through GridDataMarketplace
Establish data encryption for PII data within the platform
Outcomes
Activities
Complete analysis of ZBR use cases for Customer Data Platform enablement (e.g., data domain, interim solns, etc.)
1
Align on design of customer domain data platform & products to support ZBR consumption patterns
2
Build reusable data pipelines to assemble customer domain data to populate customer domain data platform
Build source aligned customer data domain products with required input and output ports
Package master data into aggregate data products
Establish process for decommissioning interim solutions and migrate to Customer Data Platform
6
Execute on “path to production” for customer data products
L3 Capabilities Activated
Transformation pipelines
Data models/ schemas
Data domain entities (Customer)
Customer data products incl. IVR, E-Bill Adoption, Web Channel Perf. Etc. to support ZBR
Reusable patterns for other digital products to leverage customer data products developed for ZBR
Customer domain data assembled on the Enterprise Data Platform
7
3
4
5

## Slide 4: MVP | GridDataAssets-Outage
Define and implement roles within the enterprise data management platform
Define field based access according to roles and datasets
Setup the processes and owners to administer and apply this system through a sustainable governance structure
Add missing sensitive transmission fields that could not be loaded in EDP due to security access constraints
Mask (Transmission) sensitive data elements and access based on role
Tag and associate data with the appropriate classification of the tag and make this available through GridDataMarketplace
Establish data encryption for PII data within the platform
Outcomes
Activities
Replication of data from existing OMS system to a central location in enterprise data platform
1
Robust DataOps controls to support the timely replication, movement and storage of data
Structuring and exposure of outage management data to support PORT front-end and additional products (e.g., FN, VMO, etc.) that require the same data
  Note: solution will only be a “read-only” solution and not a “read-write” solution, i.e., data cannot be written to the OMS from the solution
Development of interfaces to access OMS data in secure & reliable way from EDP
4
Exposure of outage management data through GridDataMarket to enable access to Outage data product
5
L3 Capabilities Activated
Transformation pipelines
Data models/ schemas
Data domain entities (Outage)
Outage management data will be easily accessible and decoupled from OMS secure environment
Extensible & flexible data architecture that allows for future changes based on business needs
Creation of reusable data asset for multiple digital products, e.g., ICU Out, Trouble share (OMW MVP1, etc.)
2
3

## Slide 5: MVP | GridReplicate—CDC
Define and implement roles within the enterprise data management platform
Define field based access according to roles and datasets
Setup the processes and owners to administer and apply this system through a sustainable governance structure
Add missing sensitive transmission fields that could not be loaded in EDP due to security access constraints
Mask (Transmission) sensitive data elements and access based on role
Tag and associate data with the appropriate classification of the tag and make this available through GridDataMarketplace
Establish data encryption for PII data within the platform
Outcomes
Activities
Finalize analysis of source system data changes for near real time data acquisition
1
Align on design ingesting data changes from source systems on to Customer Data Platform
Build reusable data pipelines that can replicate data changes in source systems in near real time to support CRIS/CSS migration
3
Build data pipelines to onboard customer master data in EDP by integrating with Master Data Platform
4
Architect and build data products that reflect frequent changes in customer domain data
5
Establish a process for creating and building the CDC data pipelines into the existing systems
6
Execute on a path to production process for to load ongoing changes from source systems to
L3 Capabilities Activated
Change Data Capture
DB Migration
Near real-time changes in sources system to customer domain data
Automatic replication of changes in customer domain data source systems in Enterprise data platform
Capability to build additional data products with more accurate and frequently refreshed data changes
7
2

## Slide 6: MVP | GridDataManage
Define and implement roles within the enterprise data management platform
Define field based access according to roles and datasets
Setup the processes and owners to administer and apply this system through a sustainable governance structure
Add missing sensitive transmission fields that could not be loaded in EDP due to security access constraints
Mask (Transmission) sensitive data elements and access based on role
Tag and associate data with the appropriate classification of the tag and make this available through GridDataMarketplace
Establish data encryption for PII data within the platform
Outcomes
Activities
Identify data access roles and levels of access for EBU customers using the data in GridMod DMP and existing EDP for Transmission data
1
Align role based access process with current IAM processes and rollout
Define and implement roles for existing GridMod DMP and key transmission data users, within the enterprise data mgmt platform
3
Define table based access according to roles and datasets for data in EDP and setup field level access for existing data critical fields
4
Setup sustainable governance for system processes and owners
5
Expose Tx fields excluded from EDP due to security constraints
6
L3 Capabilities Activated
Data Compliance
Data Classification
Role based access Control
Increase capability to store and use sensitive data in the platform including sensitive EBU data
Define data access roles and data governance structure to support EBU
Upgrade data management and capabilities
2
Policy based access Control
Digital Identity and Access Governance