## Slide 1
Business Consultant
IIR
Create IIR to generate an
INVIP #
Then …
Submit for ITAR
CIO’s Domain Architect
ITAR Form
The new ITAR form consists of 8 impact questions.
There are 3 possible ITAR assessment outcomes.
Run/Upgrade/Enhancement
No CSA, no arch review
Value Step/Grow/Strategic
CSA or CSA lite, review by SDA board
Transform
Solution Vision, review by ITGC (rare)
Business Consultant
Create Value Case
One Page only
CIO Approval required
Business Consultant
Create Gate A Submission Form for CIO and BP Approval
CIO Exemption Process
Gate A US Pre-Startup Process (infographic format) - DRAFT
Note: Revisit 8 – 12 weeks after Sanctioning with Business Case details.
Gate A
Done

## Slide 2
Business Consultant
IIR
Create IIR to generate an
INVIP #
Then …
Submit for ITAR
CIO’s Domain Architect
ITAR Form
The new ITAR form consists of 8 impact questions.
There are 3 possible ITAR assessment outcomes.
Run/Upgrade/Enhancement
No CSA, no arch review
Value Step/Grow/Strategic
CSA or CSA lite, review by SDA board
Transform
Solution Vision, review by ITGC (rare)
Business Consultant
Create Gate A Focal Point Gate A Submission Record for EPMO Approval
Gate A UK Pre-Startup Process (infographic format) - DRAFT
Gate A
Done