## Slide 1: Data Management
Technology Roadmap
  May 2021

## Slide 2
Digital Transformation – Information Capabilities Pillars
Data Catalog & Governance
Data Quality
Master Data Management
(MDM)
BI & Self Service Analytics
Data Integration & Orchestration
Cloud Data Platform (CDP)
Data Modeling
ML/AI
Data Science
Business transformation alignment & enablement
New technology & architecture discovery and enablement – 6 month to 5 year event horizon
Global and regional consulting support at program and project scope
Idera ER/Studio
Informatica EDC and Axon
Matillion / MuleSoft / Striim / GoAnywhere MFT
Reltio
Snowflake
Power BI
Informatica Cloud Data Quality (CDQ)
TBD

## Slide 3: Data Management Technology Roadmap
Capability available
Tool(s) Selected
Expected Deployment
Actively Deployed
Data Analytics & Reporting – Power BI
Data Modeling - ER/Studio
Enterprise Cloud Data Analytics Platform – Snowflake
Master Data Management – Reltio
Data Quality, Data Catalog, Data Governance - Informatica
Data Integration – Matillion
Advanced Analytics, Machine Learning & AI - TBD
FY21 | FY22 | FY23 | FY24
CDC – Matillion

## Slide 4: Master Data Management Proposed Roadmap (Draft)
Tools
MDM Platform
US Customer
Master Data
Global Workforce
Master Data
Tool Selection
MDM Platform
Ready to use
MVP Release 1C
Complete Security Assessment, Contact & Get Funding
UK Asset
Master Data
US Asset
Master Data
US Asset/Location Pre-Work
Persistent ID (leverage UDM) , Key Customer Profile fields, Product, Account
Customer Contact,
Preference, Premise, Meter
Customer, Segments,
Customer Programs/Plans
MVP Release 2C
MVP Release 3C
MVP Release 1W
MVP Release 2W
Org hierarchy, Cost Center, Location, Union, Legal Entity,
Vendor, Work order
Worker Persistent ID, Key worker fields, Position
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
MVP Release 3A
Additional Asset and Location Fields
FY21 | FY22 | FY23 | FY24
US Asset/Location Pre-Work
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
MVP Release 3A
Additional Asset and Location Fields
The plan for US and UK Asset Master Data is yet to be finalized.

## Slide 6: Data Management Capability Roadmap (1 of 2)
 | FY21 | FY22 | FY23 | FY24
Data Catalog & Governance |  |  |  | 
Data Quality |  |  |  | 
Data Modelling |  |  |  | 

Tool deployed

Enterprise
Repository
Created

50% Canonical
Models completed

Enterprise Model repository
fully populated

Customer
Logical Model

Asset
Logical Model

Workforce
Logical Model

CDQ
deployed

IDQ
Deployed

GBU DQ
Scorecards
created

EBU DQ
Scorecards
created

Workforce DQ
Scorecards
created

## Slide 7: Data Management Capability Roadmap (2 of 2)
 | FY21 | FY22 | FY23 | FY24
Data Integration |  |  |  | 
Master Data Management |  |  |  | 
Data Platform |  |  |  | 

Tool deployed

Enterprise
Repository
Created

50% Canonical
Models completed

Enterprise Model repository
fully populated

Customer
Logical Model

Asset
Logical Model

Workforce
Logical Model

CDQ
deployed

IDQ
Deployed

GBU DQ
Scorecards
created

EBU DQ
Scorecards
created

Workforce DQ
Scorecards
created

## Slide 8: Data Management Capability Roadmap (3 of 3)
 | FY21 | FY22 | FY23 | FY24
Data Science |  |  |  | 
Data Visualization |  |  |  | 

CDQ
deployed

IDQ
Deployed

GBU DQ
Scorecards
created

EBU DQ
Scorecards
created

Workforce DQ
Scorecards
created