## Slide 1: Data Management
Technology Roadmap
  May 2021

## Slide 2
Digital Transformation – Enterprise Information Capabilities Tools
Data Catalog & Governance
Data Quality
Master Data Management
(MDM)
BI & Self Service Analytics
Data Integration & Orchestration
Cloud Data Platform (CDP)
Data Modeling
ML/AI
Data Science
Business transformation alignment & enablement
New technology & architecture discovery and enablement – 6 month to 5 year event horizon
Global and regional consulting support at program and project scope
Idera ER/Studio
Informatica EDC and Axon
Matillion
MuleSoft
Striim GoAnywhere MFT
Reltio
Snowflake
Power BI
Informatica Cloud Data Quality (CDQ)
TBD

## Slide 3
Information Capabilities Pillars - Definitions
Data Catalog & Governance
Data Quality
Master Data Management (MDM)
BI & Self Service Analytics
Data Integration & Orchestration
Cloud Data Platform (CDP)
Data Modeling
ML/AI Data Science
Automated or semi-automated examination of data (structured and unstructured) using sophisticated techniques and tools, typically beyond those of traditional analytics, to discover deeper insights, make predictions, or generate recommendations. Advanced analytic techniques include those such as data/text mining, machine learning, pattern matching, forecasting, visualization, semantic analysis, sentiment analysis, network and cluster analysis, multivariate statistics, graph analysis, simulation, complex event processing, neural networks.
  Defines the blueprint for managing data assets by aligning with organizational strategy to establish strategic data requirements and designs to meet these requirements
Data Catalog is an organized inventory of the organization’s data assets, using metadata to help data discovery, understanding, trust and
Data Governance is a collection of practices and processes which help to ensure the formal management of data assets within an organization
  Master Data Management (MDM) is the technology, tools and processes that ensure master data is coordinated across the enterprise. MDM provides a unified master data service that provides accurate, consistent and complete master data across the enterprise and to business partners.
  Activities to measure and improve the condition of data based on factors such as accuracy, completeness, consistency, reliability and whether it's up to date. It is a critical measure of data to help improve its use across the organization to drive value and manage risk associated with data.
  The automation of data-driven processes from end-to-end, including preparing data, making decisions based on that data, and taking actions based on those decisions. It's a core capability to enable the efficient utilization of data across the organization in the right way.
  The integrated technology solution that allows data located in database(s) to be governed, accessed, and delivered to users, data applications, or other technologies for strategic business purposes.
  The process of examining datasets to draw conclusions about the information they contain. Data analytic techniques enable you to take raw data and uncover patterns to extract valuable insights from it

## Slide 4
Information Capabilities Pillars – Sub-capabilities
EnterpriseHub
All IT-capabilities are in

## Slide 5: Bowtie

## Slide 6: Cloud Data Platform Roadmap
Tools
Snowflake
US Customer
Global Workforce
Tool Selection
Snowflake GA
Certify US-UK Data
Prod Approval (BSR)
US ET
Asset
Row Level Policies
MVP Release 1W
MVP Release 2W
MVP Release 1A
MVP Release 2A
MVP Release 3A
FY21 | FY22 | FY23 | FY24
NGV
MVP Release 1B
MVP Release 2B
MVP Release 1A
MVP Release 2A
MVP Release 3A
Snowpark Native Python
NGV -
PI Historian (
UK-ET –

## Slide 7: Master Data Management Roadmap
Tools
MDM Platform
Reltio
US Customer
Master Data
Global Workforce
Master Data
Tool Selection
MDM Platform
Available
MVP Release 1C
Complete Security Assessment, Contact & Get Funding
UK Asset
Master Data
US Asset
Master Data
US Asset/Location Pre-Work
Persistent ID (leverage UDM) , Key Customer Profile fields, Product, Account
Customer Contact,
Preference, Premise, Meter
Customer, Segments,
Customer Programs/Plans
MVP Release 2C
MVP Release 3C
MVP Release 1W
MVP Release 2W
Org hierarchy, Cost Center, Location, Union, Legal Entity,
Vendor, Work order
Worker Persistent ID, Key Worker fields, Position
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
MVP Release 3A
Additional Asset and Location Fields
FY21 | FY22 | FY23 | FY24
UK Asset/Location Pre-Work
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
US Customer Pre-Work
Global Workforce Pre-Work
Disposition: Sanctioning is being finalized for the tool standup and business data domain implementation. Planning for Customer 1st MVP is under way.
MVP Release 3A
Additional Asset and Location Fields
MDM patterns, guidelines, standards, and best practices

## Slide 8: Data Modeling Roadmap
Tools
FY21 | FY22 | FY23 | FY24
Disposition: Deployment completed; adoption across teams underway. Continued prioritization will be needed to progress scopes and maturity as depicted below.
Enterprise Data Models
Release 1 Data Domain Model
Release 2 Data Domain Model
Ongoing Data Domain Model Updates
Release 1 Enterprise Conceptual Data Model
Release 1 Enterprise Logical Data Model
Release 2 Enterprise Conceptual Data Model
Ongoing Enterprise Conceptual Data Model Updates
Release 2 Enterprise Logical Data Model
Ongoing Enterprise Logical Data Model Updates
Tool Selection & Deployment
Tool Selection
Tool Standards & Best Practices
Tool Actively Deployed
Tool FAQ
Data Modeling COE
Enterprise Data Architect Tool
Team Server Tool -
Model Consumption/Presentation, Data Dictionary, Global Reporting
Tool Enhancements & Updates
Tool Selection
Tool Actively Deployed
Usage FAQ/Doc
Customer & Workforce
Asset
Other Functional BU
Business Terms Customer Domain
Business Terms Workforce Domain
Cross-Model Reporting

## Slide 9: Enterprise Data Glossary, Data Quality & Data Governance Roadmap
Tools
Tool Enabled
Foundational
Approach
Action
Plan
Start
Implementation
Pre-
Work
MVP 1
MVP 2
MVP 3
MVP 4
Pre-
Work
MVP 1
MVP 2
MVP 3
MVP 4
Enterprise Data Tools (EDC, CDQ, Axon)
US Customer
Global Workforce
US Asset
Other… ( UK Asset, Finance, Gas, Real Estate Etc.)
MVP 3
Pre-
Work
MVP 1
MVP 2
MVP 4
Ongoing Releases
Pre-
Work
MVP 1
MVP 2
MVP 3
MVP 4
FY21 | FY22 | FY23 | FY24
Implementation Iterations
Disposition: Tool Enablement finalized, Governance Foundational Approach completed, and Action Plan being finalized. Global roll out of this capability minimally resourced.
Ongoing Releases
Ongoing Releases
Ongoing Releases
Action Plan Updates, Implementation Guidelines, Standards, Best Practices
MVP 1 - Informatica, EHub, E/R Studio Integration
MVP 2 - Informatica, EHub, E/R Studio Integration

## Slide 10: Data Integration & Orchestration Roadmap
Tools
Matillion ETL
Tool Selection
Matillion GA
BSR & Get Funding
UK Asset
Master Data
GoAnywhere
MFT
Tool Selection
Pontoon, FieldGlass
ADO(TO)
Clifton Park / ESG
MVP Release 2C
MVP Release 3C
MuleSoft
MVP Release 1W
MVP Release 2W
Salesforce
GridMod Integration
Striim
Tool Selection
MVP Release 1A
MVP Release 2A
Initial Load / CDC
Ongoing CDC
MVP Release 3A
Transition to Matillion CDC
FY21 | FY22 | FY23 | FY24
Tool Selection
Initial Release and Security Review
General Availability

## Slide 11: ML/AI Data Science Roadmap – Bryan to Finish
Tools
MDM Platform
US Customer
Master Data
Global Workforce
Master Data
Tool Selection
MDM Platform
Ready to use
MVP Release 1C
Complete Security Assessment, Contact & Get Funding
UK Asset
Master Data
US Asset
Master Data
US Asset/Location Pre-Work
Persistent ID (leverage UDM) , Key Customer Profile fields, Product, Account
Customer Contact,
Preference, Premise, Meter
Customer, Segments,
Customer Programs/Plans
MVP Release 2C
MVP Release 3C
MVP Release 1W
MVP Release 2W
Org hierarchy, Cost Center, Location, Union, Legal Entity,
Vendor, Work order
Worker Persistent ID, Key worker fields, Position
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
MVP Release 3A
Additional Asset and Location Fields
FY21 | FY22 | FY23 | FY24
US Asset/Location Pre-Work
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
MVP Release 3A
Additional Asset and Location Fields
The plan for US and UK Asset Master Data is yet to be finalized.

## Slide 12: Enterprise Information Platform – Tech Status
Tools
ER/Studio
Data Modelling
Snowflake
CDP
Reltio
MDM Platform
ML/AI
Data Integration & Orchestration
FY21 | FY22 | FY23
Data Modelling

## Slide 13
2020
Jan
Feb
Mar
Q4
Q3
2021
Q2
Q4
Q3
Q2
Q1
Capability available
Tool(s) Selected
Research Initiated
Expected GA
Actively Deployed
Data Analytics & Reporting – Power BI
Data Modeling - ER/Studio
Enterprise Data Analytics Platform – Snowflake
ITGC Approved
Master Data Management – Finalized end of Feb
Data Quality, Data Catalog, Data Governance - Informatica
Data Integration & Orchestration – Matillion in final vetting
Advanced Analytics, Machine Learning & AI - TBD

## Slide 14: Appendix
[3:53 AM] Robertson, Daniell ooking good. I think an extra slide should be added to call out 'new technology assessment' - something to highlight that this space is constantly moving and we recognise that, but have no budget for it...
​
[5:14 AM] Robertson, Daniel
what about areas that are still TBC from a requirements perspective (we can use this to highlight that the BU roadmaps don't go to a level of detail that allows us to identify additional areas and therefore request budget in advance): data virtualisation, AI/ML data cleansing?, AI ethics (bandwagon alert!), ML model management/training etc...

## Slide 15: Fred’s Text
GridMod – PI Historian and Corporate PI initiative, starting June'21. Robust, interactive, secure analytics for real time SCADA data replicated to Snowflake
NGV – Neil Lall requires real time/near time ingestion of data into Snowflake via REST or SFTP, scheduled to start Q1'2022
Audit – Audit group needs a platform to securely ingest text files supplied by groups and apps being audited. Shibu Prabha and Paula Webb leading project to use Snowflake + PowerBI and create system to detect violations of Benford's Law starting Q2'2022
App Insight – CXP has a fully funded project to shift/archive web logs currently stored on Azure App Insights over to Snowflake for long range analysis. They've committed to using Snowflake and starting project immediately after General Availability.

## Slide 16: To do
Roadmap – Colibri 8/10
Headings Arial 36 (32 when needed)
Order
    CDP, MDM, DM, D&IO, DQ, BI, DC/G, ML/AI
Key milestone
    What data capability tool procured and when?
      Funded??
    Patterns, Base architecture, L2 list and def, guidelines, standards and best practices, Governance model (
    Operationalize and usage
    Bryan – Team Milestones
    Nishit – Format L2
    Nishit – Definitions Nishit - ML/AI -
    Bryan – UK/ET Deck
    Fred – Snowflake format – final Draft
    Fred – DI&O
    Maria - Model
    Maria – DQ, DC – final draft
    Nishit – MDM Slide
    Maria – URL for DG deck

## Slide 17: Business Drivers (CIO Lens)
  US Customer Transformation
    Domains: Customer B2C, Workforce, Vendor, Product, Reference
    FY2022 Business case includes MDM license cost
  AMI
    Domains: Customer, Asset, Location, Workforce, Reference
    Allocated MDM license cost in FY2022 approved budget
    Required by Jul 2021
  GridMod
    Domains: Asset, Location, Workforce, Reference
    Allocated MDM license cost in FY2022 approved budget
    Required by Jul 2021
  IAM
    Domains: Workforce, Reference
  Workforce Data Domain
    Domains: Workforce, Reference
    FY2022 Business case has included MDM license cost
  Digital Enablement – Leverages / Consumes
    Domains: Customer, Workforce, Asset, Location, Reference
    Programs: OnMyWay, FutureNow, VMO, Smart Target etc.
  RIO based UK-ET and UK-GT initiatives
    Domains: Customer B2B, Workforce, Asset, Location, Vendor, Product, Reference
  ESO
    Domains: Customer B2B, Workforce, Asset, Location, Reference
  Energy Efficiency/Clean Energy initiative
    Domains: Customer, Workforce, Reference

## Slide 19: Data Management Capability Roadmap (1 of 2)
 | FY21 | FY22 | FY23 | FY24
Data Catalog & Governance |  |  |  | 
Data Quality |  |  |  | 
Data Modelling |  |  |  | 

Tool deployed

Enterprise
Repository
Created

50% Canonical
Models completed

Enterprise Model repository
fully populated

Customer
Logical Model

Asset
Logical Model

Workforce
Logical Model

CDQ
deployed

IDQ
Deployed

GBU DQ
Scorecards
created

EBU DQ
Scorecards
created

Workforce DQ
Scorecards
created

## Slide 20: Data Management Capability Roadmap (3 of 3)
 | FY21 | FY22 | FY23 | FY24
Data Science |  |  |  | 
Data Visualization |  |  |  | 

CDQ
deployed

IDQ
Deployed

GBU DQ
Scorecards
created

EBU DQ
Scorecards
created

Workforce DQ
Scorecards
created

## Slide 21: Helping Digital unlock new value with agile WoW Target data landscape:
NG Data Cloud
Digital Product 1
Digital Product 2
Digital Product 4
Digital Product 3
I know where the data is
I have permission to access the data
Data is catalogued
Enriched/curated data is democratised
Quality of data is transparent
Customer Data
Asset Data
Employee/Workforce Data
Data is trusted and democratised, value from data is enabled with agility
Data Product
Self-Serve Insight
Verticals = Value
Horizontals = Value Enablers | focus; scalability, maintainability, reliability etc
External Data
Democratised
Capabilities
Infrastructure
Data Integration
MDM
Data Governance
Data Quality
Analytics
Advanced Analytics
Data Lake
Foundational Curated
Aggregated
Curated
Data Ingest/Stage
API’s
Vertical teams can leverage NG Data Cloud data/tools/infra for apps, but also have options to add application specific capabilities
Operational

## Slide 22: BI & Self Service Analytics Roadmap – Give to Tom T
Tools
MDM Platform
US Customer
Master Data
Global Workforce
Master Data
Tool Selection
MDM Platform
Ready to use
MVP Release 1C
Complete Security Assessment, Contact & Get Funding
UK Asset
Master Data
US Asset
Master Data
US Asset/Location Pre-Work
Persistent ID (leverage UDM) , Key Customer Profile fields, Product, Account
Customer Contact,
Preference, Premise, Meter
Customer, Segments,
Customer Programs/Plans
MVP Release 2C
MVP Release 3C
MVP Release 1W
MVP Release 2W
Org hierarchy, Cost Center, Location, Union, Legal Entity,
Vendor, Work order
Worker Persistent ID, Key worker fields, Position
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
MVP Release 3A
Additional Asset and Location Fields
FY21 | FY22 | FY23 | FY24
US Asset/Location Pre-Work
MVP Release 1A
MVP Release 2A
Persistent Unique ID, Key Location and Asset fields
Additional Asset and Location Fields
MVP Release 3A
Additional Asset and Location Fields