## Slide 1: National Grid: CSS/CRIS Change Data Capture (CDC) Options
DRAFT - August 18, 2021

## Slide 2: Requirements
Requirements |  | 
1 | Realtime data need | Data should be available real time in replication database for the downstream systems or applications. List of users for real time needs
2 | Availability(24x7) | Data and the database have to available with zero downtime
3 | Volume | All customer data has to be available, estimated volume
4 | Reduce resource usage on Mainframe systems | Offload the Mainframe server for any processing to reduce the MIPS usage, Get load out of mainframe
5 | Use case driven | List of consumers
Finalize after Anita provides requirements
There is a need to make customer data available to the downstream systems from Customer core source systems CRIS and CSS in real-time or near real-time. There are two requirements that we need to satisfy. First, capture change data from source systems in real or near-real time. Second, make them available for the downstream systems.

## Slide 3: CSS Current State
Source
Change Data
Target
Mainframe/DB2 v11.1
CSS
CSS CDC
MS SQL 2016
Stage
Database
Legend
Batch
Real-time
#
Issue
Issues:
3
4
Replicator
1
1
2
CSS system batch processes all transactions at night for the performance reason
No audit columns available in key CSS tables
Only around 40 CSS tables are replicated to CDC tables with audit columns out of more than 100 total tables using SQLReplicator
Each early morning a batch process pushes incremental change records from CSS CDC tables to Azure MS SQL for the downstream use
2
3
4
MS SQL
Notes: Bottom-up view of enabling Data Capabilities in support of prioritized business capabilities
  - Iterative approach to building out capabilities incrementally though data enablement – Clean data available and under management - Master Data managed under MDM and both Master and Transaction Data Available within the Data Hub
Business Capabilities sequencing and timelines are still subject to Top-Down Analysis under the Program Governance & Alignment and Technology Solutioning Towers (taking place over the next 3-4 months, but subject to funding)
- Programs need to re-align priorities and release plan, cross-program gaps and dependencies need to be revisited and programs must be funded and resourced accordingly. This is especially impacted by program gaps in CRM and Automated
Marketing capabilities
- Note: CRM and Marketing Automation Completes in Dec 2022
Timelines for many of the required business capabilities extend beyond May-2022 which are being driving by process and tech changes
Some Capabilities that the Blueprint suggests will be dependent on a step change in platform can begin to be enabled by a Step change in data (e.g. Billing Insights). Other such as (New Service Connect) will obviously be clearly be dependent on AMI service

## Slide 4: CRIS Current State
Source
Change Data
Target
Mainframe/DB2 v11.1
CRIS
Database
Legend
Near
Real-time
Real-time
#
Issue
Issues:
1
1
2
CRIS system batch processes all transactions at night for the performance reason. Also, CRIS application is not accessible, and all interfaces are also not available during batch processing
Mainframe resources and performance issue to publish and push change transactions to downstream systems via MuleSoft
All CRIS data changes are available via MuleSoft service in near real-time except during CRIS batch process
Data sync event publication is available only for the customers who have online web profile that are less than 50% customers of total population
3
4
Data Sync Event Pub
.Net MQ Client
2
4
3
Notes: Bottom-up view of enabling Data Capabilities in support of prioritized business capabilities
  - Iterative approach to building out capabilities incrementally though data enablement – Clean data available and under management - Master Data managed under MDM and both Master and Transaction Data Available within the Data Hub
Business Capabilities sequencing and timelines are still subject to Top-Down Analysis under the Program Governance & Alignment and Technology Solutioning Towers (taking place over the next 3-4 months, but subject to funding)
- Programs need to re-align priorities and release plan, cross-program gaps and dependencies need to be revisited and programs must be funded and resourced accordingly. This is especially impacted by program gaps in CRM and Automated
Marketing capabilities
- Note: CRM and Marketing Automation Completes in Dec 2022
Timelines for many of the required business capabilities extend beyond May-2022 which are being driving by process and tech changes
Some Capabilities that the Blueprint suggests will be dependent on a step change in platform can begin to be enabled by a Step change in data (e.g. Billing Insights). Other such as (New Service Connect) will obviously be clearly be dependent on AMI service

## Slide 5: Challenges and Risks
Challenges |  | CRIS | CSS
1 | Real time refresh | Realtime data is pushed using .NET MQ by MuleSoft except during CRIS batch process – outage time | Data refreshed using batch process once a day
2 | Data completeness | 50% of customers with online accounts | Around 40 tables are replicated out of ~100 in CSS, also data filtered during batch process
3 | Missing Audit columns | Underlying data sources not having audit columns which makes data pull a challenge | Underlying data sources not having audit columns which makes data pull a challenge
4 | Performance Issues | CRIS system batch processes transactions nightly and this leads to sync and performance issues with Q replication and MuleSoft data transfer | Data extracted as flat files only after batch updates on CSS. Daily batch updates (Meter rates, IVR, CSR, TSR, Field Workers, etc..), file extracts and transfer waiting on batch loads to complete
Risks |  | 
1 | Batch updates on source | Can these be avoided updating real time?, redesigning the source batch updates? or we have to live with current batch updates

## Slide 6: CDC Options worth to explore/consider –
Option |  | Description |  | CRIS | CSS | Others
1 | Oracle Golden Gate | Capable of exchanging and replicating data at the transaction level among several heterogeneous platforms. |  | Applicable | Applicable | Applicable
2 | IBM Data Replication(IDR) | IDR Remote Capture as a new solution, although it’s really CDC with a new deployment model and pricing model, off mainframe server. |  | Applicable | Applicable | Applicable
3 | IBM DB2 Analytics Accelerator (IDAA) | High-speed analysis of your enterprise data for real-time insight under the control and security IBM Z |  | Applicable | Applicable | NA
4 | Kafka Connector | Can replicate from any supported CDC Replication source to a Kafka cluster by using the CDC Replication Engine for Kafka. This engine writes Kafka messages that contain the replicated data to Kafka topics. |  | Applicable | Applicable | Applicable
5 | STRIIM | Not clear on the solution |  |  |  | 
6 | Qlik(Attunity) Replicate | High-performance universal data replication platform that is easy to use and offers quick time to value. |  | Applicable | Applicable | Applicable
 | Other Tools | HIT Software DB Moto Syniti Data Replication Cdata Sync | Data Virtuality Pipes Matillion Equalum |  |  | 
Detailed options explained in additional slides

## Slide 7: Narrowing CDC Options –
Option |  | Cost | Maintenance | Go to Market Time | Overall Rank
1 | Oracle Golden Gate |  |  |  | 
2 | IBM Data Replication(IDR) |  |  |  | 
3 | IBM Infosphere |  |  |  | 
4 | IBM DB2 Analytics Accelerator (IDAA) |  |  |  | 
5 | Kafka Connector |  |  |  | 
6 | STRIIM |  |  |  | 
7 | Qlik(Attunity) Replicate |  |  |  | 
 | Others |  |  |  | 
Detailed options explained in additional slides

## Slide 8: CDC Options Details
CDC Replication:
  CDC provides low-impact capture and fast delivery of data changes for key information management initiatives including dynamic data warehousing, master data management, application consolidations or migrations, operational BI, and enabling SOA projects.
  CDC also helps reduce processing overhead and network traffic by sending only the data that has changed. You can perform replication either continuously or periodically. When data is transferred from a source server, it can be remapped or transformed in the target environment.
IBM Data Replication for Db2 for z/OS remote source (IDR):
  IBM released Db2 for z/OS Remote Capture as a new solution, although it’s really CDC with a new deployment model – and pricing model.
  The deployment model allows you to run the replication engine off the mainframe, which reduces MIPs and also allows you to do the replication monitoring and administration off the mainframe (which may mean it’s easier to get new support folks trained, etc.)
  The licensing model is based on the volume of data in Db2 for z/OS – but also supports unlimited targets, at no charge.
  Db2 for z/OS versions 11 and 12
IBM DB2 Analytics Accelerator (IDAA):
  High-speed analysis of your enterprise data for real-time insight under the control and security of IBM Z
  Db2 Analytics Accelerator on Z is the product feature that runs entirely on a mainframe computer. Unlike IBM® Db2 Analytics Accelerator on an IBM Integrated Analytics System, it does not require external hardware.
  Reduces data movement
  No physical replication is made, queries are performed on the existing DB2 instance

## Slide 9
Kafka Connector:
  You can replicate from any supported CDC Replication source to a Kafka cluster by using the CDC Replication Engine for Kafka. This engine writes Kafka messages that contain the replicated data to Kafka topics.
  CDC Replication has two methods for writing to the Kafka topics: a Java API and a REST server protocol. When using the Java™ API, Kafka consumers read the Kafka topics that are populated by CDC Replication using a de-serializer that is compatible with the CDC Avro binary format
  Cost MIPS and stability concerns
Qlik (Attunity) Replicate:
  Qlik Replicate (formerly Attunity Replicate) is a high-performance universal data replication platform that is easy to use and offers quick time to value and substantial cost savings when compared to other tools.
  Supports snapshot and real-time or batch-optimized transactional replication, leveraging log-based change data capture, or CDC for database replication technology
Oracle Golden Gate:
  It is a software that can replicate data from one database to another. It is capable of exchanging and manipulating data at the transaction level among several heterogeneous platforms. It runs on the operating system and is independent of the database.
  Oracle CDC replication with zero impact on source
  High Cost
Equalum:
  Powerful data integration, migration, and replication tool.
  Equalum provides a single platform for core architectural use cases, including CDC replication, streaming ETL, and batch ETL.
  Reasonably priced
  It doesn't work with a typical Git branching and CI/CD deployment strategy