## Slide 1: Executive Summary
    Problem Statement:
    Master Data Management (MDM) license funding commitment is required to move forward with MDM Platform contract and purchase
    Background:
      Reltio is identified as a SaaS vendor platform for the Master Data Management capability
      As per the NG Procurement and Commercial teams, the Reltio contract negotiation will start only after the funding confirmation
      Procurement and commercial teams will start the contract discussion with Reltio starting next week (week of 4/12)
      Any material delay puts the risk of delivering the MDM platform to the key business initiatives like AMI, Grid Mod, Workforce Data Domain, Customer Transformation and other programs

## Slide 2: Why Master Data Management?
    Based on April 2020 work by Boston Consulting Group, National Grid rates “low” or “very low” across the three major components of Data (Master Data Solutions, Data Governance, and Data Tools & Platforms). BCG’s study, that looked into a subset of the Data domains at National Grid, estimated the costs of bad Data at $73-98M. Given the limited scope of their review, they concluded that the full cost is likely much higher.”

## Slide 3: Master Data Management Platform Selection and Timeline
Oct
FY 2021
Nov
Dec
21’ Jan
Feb
Mar
June
May
FY 2022
Tools
21’ April
20’ Aug
Sept
Aug
Sept
Jul
Consolidate MDM
Use Cases/ Capabilities
Select top 2 Vendors
Build MDM Environment, Complete NG Connectivity and SSO Integration
Complete Security Assessment
Sign Contract
Create MDM Use Cases for
Final Demo and Start Base Security Commercial
Complete Final Vendor Demos
Select Final
MDM Tool
Complete Vendor Demos
Finalist - Informatica and Reltio are Selected On 11/19/2021
Reltio is Selected MDM Vendor
Funding
Approval
Consolidate User, Security, and Commercial scores

## Slide 4: Master Data Management Proposed Roadmap (Draft)
Jan
Feb
Mar
June
May
2021
Tools
April
Oct
Aug
Sept
Jul
MDM Tool
US Customer
Master Data
Global Workforce
Master Data
Dec
Nov
Select
The Tool
MDM Environment
Ready to use
MVP
Release 1
MVP
Release 2
Complete Security Assessment, Contact & Get Funding
MDM
Pre-work
Pre-work
Approve
Implementation Funding
Jan
Feb
2022
UK Asset
Master Data
MVP
Release 1
Pre-work
US Asset
Master Data
MVP
Release 1
Pre-work
MVP
Release 1
May
Jun
Jul
Mar
April
MVP
Release 3
MVP
Release 2
MVP
Release 2
Working with MDM Vendor Prof Service to plan 4 months 1st MVP with customer
Working with MDM Vendor Prof Service to plan 3 months 2st MVP with US Asset
Approve
Implementation Funding
Approve
Implementation Funding
Approve
Implementation Funding

## Slide 5: Master Data Management Platform Business Demand
  AMI
    Domains: Customer, Asset, Location, Workforce, Reference
    Allocated MDM license cost in FY2022 approved budget
    Required by Jun/Jul 2021
  GridMod
    Domains: Asset, Location, Workforce, Reference
    Allocated MDM license cost in FY2022 approved budget
    Required by Jun/Jul 2021
  US Customer Transformation
    Domains: Customer B2C, Workforce, Vendor, Product, Reference
    FY2022 Business case includes MDM license cost
  IAM
    Domains: Workforce, Reference
  Workforce Data Domain
    Domains: Workforce, Reference
    FY2022 Business case has included MDM license cost
  Digital Enablement
    Domains: Customer, Workforce, Asset, Location, Reference
    Programs: OnMyWay, FutureNow, VMO, Smart Target etc.
  RIO based UK-ET and UK-GT initiatives
    Domains: Customer B2B, Workforce, Asset, Location, Vendor, Product, Reference
  ESO
    Domains: Customer B2B, Workforce, Asset, Location, Reference
  Energy Efficiency/Clean Energy initiative
    Domains: Customer, Workforce, Reference

## Slide 6: Reltio License Cost Options

## Slide 7: Funding Options (for All-inclusive Reltio License)
    Option 1: MDM license cost is completely funded from IT4IT budget

## Slide 8: Funding Options (for All-inclusive Reltio License)
    Option 2: Equally share annual license cost across all business domains (US ET, US GT, US Customer, Global Workforce)

## Slide 9: Funding Options (for All-inclusive Reltio License) - Recommended
    Option 3: License cost by each business domain as per their record counts

## Slide 10: Funding Options – No shared/enterprise MDM platform
    Option 4: Individual program to stand up its own MDM environment
    Possibility of multiple different MDM platforms & vendors and associated standing up costs
    Overall costly option (double the cost) with increase license and operating support costs
    Project delivery time will be much longer

## Slide 11: Funding Options - No MDM platform
    Option 5a: Each program to not build MDM Solution and functionality
    Possibility of having multiple different homegrown MDM solution
    Project delivery time will be much longer
    Estimated $73-98M costs of bad Data continues
    Option 5b:Each program to build MDM Solution and functionality
    Possibility of having multiple different homegrown MDM solution
    Project delivery time will be much longer
    Increase operating support cost
    Estimated cost is between Option 4 or Option 5a

## Slide 12: Next Steps
    Go decision:
    MDM tool purchase
      Complete procurement process
      Sign contract and legal agreements
    Initiate standing the MDM environment
      Engage professional service
      Engage internal production management team
      Establish NG connectivity
    Initiate MVP with business programs – Grid Mod and AMI
      Engage program manager and finalize plan
    No go decision:
    Option 4 or 5a/5b is implicit decision

## Slide 13: Assumptions
    Annual all-inclusive average license cost is $804,200/year for the 60M profiles (unique records/profiles) and both US, UK instances with DEV, TEST, and PROD environments
    License cost is based on the final best offer received from the Reltio and will be adjusted once final contract is signed
    Average license cost includes $14,000/year North America Loqate postal address validator
    Average license cost includes 20 Data Stewards/Admin users and 50 Casual Users
    Additional records/profiles will increase annual license cost
    Additional users will increase annual license cost
    Average license cost does NOT include implementation cost of any data domain and it will be each program/project responsibility
    UK MDM instance cost is included but need to evaluate all requirements (record counts, users) when we work on it either by end of FY2022 or beginning of FY2023
    Additional $55,000/year for the Western Europe Loqate address validator for UK MDM
    Annual NationalGrid MDM support cost will be $100,000/year
    Azure support is starting in Q3 of year 2021 so if we start implementation before that we will leverage AWS
    NG is signing only 3 years contract with Reltio so cost for 4th and 5th year is estimated cost and can change.