## Slide 1: US Customer MDM/CDP Proposed Roadmap (Draft)
Mar
June
May
2021
April
Oct
Aug
Sept
Jul
Source System Integration
Dec
Nov
Jan
Feb
MDM/DQ/DG
Persistent Unique ID,
Key Customer fields, Account
MVP
Release 1
CDP (Snowflake)
Customer Contact,
Preference, Premise, Meter
2022
Feb
Mar
Jan
Start
Remaining Customer
Master Data
Sync Contact, Preference, Product to CRIS/CSS/CRM and Premise, Meter to CRIS/CSS
Remaining Master Data Sync to CRIS/CSS
MDM Persistent ID, Key Customer fields, Account, Customer Contact, Product Preference, Premise, Meter data sync
Remaining Master Data sync, Work Order Billing Data load to EDP from CSS, CRIS, CRM
Other System Integration
Create Customer Data API,
Update Customer Data API,
Sync Persistent ID
to CXP MyAccount
Approve
Funding
Approve
Funding
June
May
April
MVP
Release 2
MVP
Release 3
Sync Persistent Unique ID, Key Customer fields, Account to CRIS/CSS
Customer Data, Master CDC, Data Catalog, DQ Program, Business Rules/Requirement
MDM Tool
MDM tool
Ready to use
Note:
All Timelines are subject to budget approval
Scope of each release will be finalized as per pre-work findings
Future Release timeline will be changed based on the current release date change
Each release pre-work will start ahead of the time
Customer Integration Data Sync to
CRIS/CSS
Master Data sync, Credit, Payment, Data load to EDP from CSS,CRIS
Update Customer Data API, Integrate with
other systems
MVP
Release 4
Customer Interaction