## Slide 1: Future High Level Architecture

## Slide 2: Future Detail Architecture

## Slide 3: Workforce Data Domain Proposed Roadmap (As of Jun 2021)
IAM
Workforce Data Domain (WDD)
Delivery / Value Streams:
MDM/DQ/DG
CDP (Snowflake)
Pre-work
MVP Release 3
(WDD Phase 1)
MVP Release 2
(WDD Phase 3)
MVP Release 1
(WDD Phase 2)
Data Integration
Org hierarchy, Cost Center, Location, Union, Legal Entity,
Vendor, Work order
Workforce Data Governance
Business Rules/Requirement
Unique Worker Persistent ID (leverage Tactical IAM MDM) , Key Worker & Position fields,
MDM Worker Persistent ID, Key worker fields, Position Data Sync
MDM Org hierarchy, Cost Center, Location, Union, Legal Entity,
Vendor, Work order Data Sync
SF Training, Competencies, Performance Measure Data Sync
IAM Tactical MDM Solution with Unique Worker Persistent ID
Impact analysis of ~120 workforce interfaces
MDM and EDP detail
Roadmap
Deep dive
Integration issues
Consolidated systems and interfaces Architecture View
Enterprise data model and data glossary in ER/Studio
Data Catalog, DQ Program
Integration improvements to Downstream systems are driven from Golden Record recommendations
KPIs and information ready to be consumed in a consistent approach (use of a EDP solution).
Implementation of data integration improvements
Alignment with Data Governance as an enabler for levels of communication
Implementation of data integration improvements
Alignment with Data Governance as an enabler for levels of communication
Implementation of data integration improvements
Alignment with Data Governance as an enabler for levels of communication
Data Linage & Data Glossary in Informatica Data Catalog tool
Transition and retire IAM Interim MDM Solution
Jun
May
2021
Aug
Jul
Dec
Nov
Jan
2022
Feb
Mar
May
Apr
Oct
Sep
Nov
Dec
Oct
Jun
Aug
Jul
Sep
Note:
All Timelines are subject to budget approval
Scope of each release will be finalized as per pre-work findings
Future Release timeline will be changed based on the current release date change
Retire/replace IAM Interim MDM Unique Worker Persistent ID Generation
Releases:
MDM Tool
MDM tool
Ready to use
Notes: Bottom-up view of enabling Data Capabilities in support of prioritized business capabilities
  - Iterative approach to building out capabilities incrementally though data enablement – Clean data available and under management - Master Data managed under MDM and both Master and Transaction Data Available within the Data Hub
Business Capabilities sequencing and timelines are still subject to Top-Down Analysis under the Program Governance & Alignment and Technology Solutioning Towers (taking place over the next 3-4 months, but subject to funding)
- Programs need to re-align priorities and release plan, cross-program gaps and dependencies need to be revisited and programs must be funded and resourced accordingly. This is especially impacted by program gaps in CRM and Automated
Marketing capabilities
- Note: CRM and Marketing Automation Completes in Dec 2022
Timelines for many of the required business capabilities extend beyond May-2022 which are being driving by process and tech changes
Some Capabilities that the Blueprint suggests will be dependent on a step change in platform can begin to be enabled by a Step change in data (e.g. Billing Insights). Other such as (New Service Connect) will obviously be clearly be dependent on AMI service